TOKEN INTELLIGENCE LAYER

Founder Build Plan — Phase 0 through Phase 3

Founder: Sumanth

Version: v1.0 — Phase 1 Build Start

Model: We win when customers win — pricing tied to tokens saved

Stack: Python · tiktoken · Claude Haiku · PyPI

Mission Build a token intelligence layer that sits between any application and any LLM API. Automatically compress conversation context, prompts, and redundant calls — reducing LLM costs by 50–80% with zero changes to the customer's existing architecture.

# 1. The Problem

Every multi-turn LLM application bleeds money silently. The root cause: LLMs have no memory. Every API call resends the entire conversation history from scratch — so as conversations grow, costs grow quadratically, not linearly.

The context tax in numbers

| Week | Focus | What to build | Done when |
| --- | --- | --- | --- |
| Turn 1 | First message | System prompt + 1 user message | ~800 tokens |
| Turn 3 | Growing fast | Everything above + 2 more turns | ~2,200 tokens |
| Turn 10 | Bleeding money | Full history resent again | ~9,000 tokens |

A customer running a 10-turn support chatbot at scale is paying for turns 1–9 on every single API call. Nobody built them a tool to stop this. That's the gap.

Customer pain in one sentence "Our LLM bill grows with every conversation and we have no visibility into why or control over it."

# 2. The Solution

A token intelligence layer — a thin middleware that intercepts every API call and applies four progressive savings mechanisms:

| Week | Focus | What to build | Done when |
| --- | --- | --- | --- |
| Layer 1 | Context management | Summarize + prune old conversation turns before each call | 30–50% saving |
| Layer 2 | Prompt compression | Compress verbose system prompts without losing meaning | +15–25% saving |
| Layer 3 | Semantic caching | Return cached responses for near-identical queries | +10–20% saving |
| Layer 4 | Model routing | Route simple queries to cheaper models automatically | +10–15% saving |

Combined, customers can save 50–80% on their LLM bill. We charge a percentage of what we save — so we only make money when they make money.

Pricing model If we save a customer $10,000/month on their LLM bill, we take 20% = $2,000/month. Incentives are perfectly aligned — we win when they win.

# 3. Full Roadmap

Four phases, each building on the previous. Phase 1 proves the core value. Phases 2–3 turn it into a business.

| Phase | Timeline | Goal | Definition of done |
| --- | --- | --- | --- |
| Phase 0 | Weeks 1–6 | Validate | Talk to 20 potential customers. Find 3 who say they'd pay. |
| Phase 1 | Weeks 6–14 | Build MVP | Python package: compress(), token counter, savings report. 3 beta users. |
| Phase 2 | Weeks 14–26 | First revenue | Ask beta users to pay. $500+ MRR. Iterate weekly. |
| Phase 3 | Months 6–18 | Scale | Add prompt compression, caching, routing. $3k–$5k MRR. |

# 4. Phase 1 — Build Plan (Weeks 1–6)

Goal: ship a working Python package that proves the core value — measurable token savings with a 2-line integration. No dashboard, no billing, no auth. Just a function that works.

## Week 1 — Repo setup + token counter

Deliverable: count tokens accurately in any messages array - Create Python package: ctxmgr/ with __init__.py, counter.py, compressor.py - Build token counter using tiktoken — works for OpenAI + Claude tokenizers - Write 5 unit tests: short, medium, long, empty, and unicode message arrays - Push to GitHub with a minimal README showing one usage example

## Week 2 — Rolling summarizer

Deliverable: a 20-turn conversation compresses to under 4,000 tokens without losing meaning - Write the summarization prompt — takes N old messages, returns 1 summary message - Use Claude Haiku or GPT-3.5 for summarization — cheap, fast, good enough - Implement priority pinning — system prompt + last 3 pairs always preserved - Manually review 20-turn test conversations for summary quality

## Week 3 — The compress() function + savings report

Deliverable: 2-line integration that returns a real dollar saving number - Build the public compress(messages, max_tokens, model) function - Return metadata: original tokens, compressed tokens, estimated $ saved, ratio - Add aggressiveness config: light / medium / aggressive compression - Test on 3 real conversation types: support chat, coding assistant, RAG Q&A

## Week 4 — Polish + PyPI publish

Deliverable: anyone can pip install ctxmgr and use it in 5 minutes - Write a real README showing before/after token counts from a real conversation - Publish to PyPI — pip install ctxmgr works for anyone in the world - Fix top 3 edge cases: empty history, single-turn, very long single message - Add support for both OpenAI and Anthropic message formats

## Week 5 — Find first 3 beta users

Deliverable: 3 real developers have integrated it and are sending feedback - Post Show HN on Hacker News — lead with the before/after token numbers - Share in LangChain Discord, LlamaIndex Discord, r/LocalLLaMA - Post on LinkedIn: 'I built a tool that cut my LLM bill by 59% — here's how' - DM 10 developers complaining about LLM costs on Twitter/LinkedIn

## Week 6 — Iterate + ask for money

Deliverable: at least 1 person says 'yes I'd pay' — green light for Phase 2 - 30-min call with each beta user — what broke, what they wish it did - Fix the top 2 issues they report — ship v0.2 - Ask directly: 'Would you pay $X/month for this?' — a conversation, not a form - Define Phase 2 scope based on what they actually want next

Phase 1 constraints — what you explicitly do NOT build - No dashboard or web UI - No authentication or user accounts - No billing or payment integration - No landing page - No mobile support - No async/streaming support (Phase 2) Every hour spent on the above is an hour not spent proving the core compression works. Ship the function first.

# 5. Technical Architecture (Phase 1)

| Week | Focus | What to build | Done when |
| --- | --- | --- | --- |
| Language | Python 3.9+ | Where 90% of LLM developers live | Primary |
| Token counting | tiktoken | OpenAI's tokenizer library — also accurate for Claude | Required |
| Summarization | Claude Haiku / GPT-3.5 | Cheap model for compression calls — not the expensive one | Required |
| Testing | pytest | Unit tests for compression quality and token accuracy | Required |
| Distribution | PyPI | pip install ctxmgr — zero-friction for developers | Week 4 |
| Version control | GitHub | Public repo — transparency builds trust with developers | Week 1 |

The compress() API — what users call

from ctxmgr import compress result = compress(messages, max_tokens=4000) # result.messages — compressed messages array # result.saved_tokens — integer # result.saved_usd — float (e.g. 0.072) # result.compression_ratio — float (e.g. 0.59) response = openai.chat.completions.create(messages=result.messages)

# 6. Success Metrics by Phase

| Week | Focus | What to build | Done when |
| --- | --- | --- | --- |
| Phase 0 | Validation | 3 verbal commitments from potential customers | Before writing code |
| Phase 1 | MVP | 3 beta users actively using the package + 1 'I'd pay' | Week 6 |
| Phase 2 | Revenue | $500+ MRR, at least 1 paying customer | Month 6 |
| Phase 3 | Scale | $3,000–$5,000 MRR, 10–15 customers | Month 18 |

# 7. Founder Constraints + Advantages

## Constraints

- Solo founder — no co-founder, no team

- Building nights and weekends while employed at Concentrix

- ~10 hours/week available for building

- Budget: ~$20/month in API costs for Phase 1

## Advantages

- Income from Concentrix means zero financial pressure in Phase 1  — Desperate founders make bad product decisions

- AI/ML background means you understand the problem technically

- Data engineering experience means you can build production-quality code

- Building the exact problem space you know — no customer research faking

The one rule Talk to 1 potential customer every week, even while building. The product must always be shaped by real pain, not assumptions. If a week passes without a customer conversation, the next week is dedicated to customer conversations only — not building.

# 8. Tonight's First Step

Start here. Right now. - Create a GitHub repo named ctxmgr (or your chosen package name) - Create the folder: ctxmgr/__init__.py and ctxmgr/counter.py - Write one function: count_tokens(messages) that returns an integer - Write one test: assert count_tokens([{'role':'user','content':'hello'}]) == 1 - Push to GitHub That's it. Phase 1 has started. 2 hours max.